# Wyoming DAO LLC Filing Checklist

GrowDirect  —  February 2026

Complete each step in order. Do not skip ahead. Each step depends on the one before it.

| Step | Action | Who | Cost / Time |
| --- | --- | --- | --- |
| 1 | Engage attorney as registered agent. Confirm the firm handles Wyoming DAO LLC specifically. Ask for their registered agent fee and what they need to proceed. | Geoff | 1–2 days |
| 2 | File Articles of Organization. Wyoming Secretary of State online portal. Select DAO LLC. Designate smart contract supplement. List registered agent from Step 1. | Geoff | ~$100 / same-day |
| 3 | Execute Operating Agreement. Geoff signs as sole member. Smart contract reference in Exhibit B. Attorney reviews if desired. | Geoff | 30 min |
| 4 | Obtain EIN. IRS online (irs.gov). Apply as single-member LLC. Immediate confirmation. | Geoff | Free / 15 min |
| 5 | Open business bank account. Bring: Articles of Organization, Operating Agreement, EIN confirmation, government ID. | Geoff | 1–2 days |
| 6 | Fund treasury. Transfer F2Pool BTC from personal wallet to GrowDirect company wallet. Record transaction hash. | Geoff | ~10 min |
| 7 | Deploy smart contract. Jeremy wires L402 gate. On-chain address added to Exhibit B of Operating Agreement. Attorney notified. | Jeremy | Sprint 6 |

Notes: Steps 1–5 can be completed within a single week. Step 6 requires the F2Pool reward to be available. Step 7 is gated behind Jeremy’s Sprint 6 delivery.